# **And X Entertainment** (CSE 490-R)

## Meeting Minutes

|  |  |
| --- | --- |
| **Date of meeting**:  **Chairperson:**  **Present:** | April 28, 2022  Bro. Clements | CSE490-R Instructor  Andy | AndX Owner  Richard | AndX Backend Provider  Anne, Carol, Devan, Kenyon, Phillip | Students |
| **Next meeting:** | TBD, Zoom |

1. **Review of Agenda**
   1. Bro. Clements went over the purpose of the introductory meeting, such as meeting a few of the team members and the customer.
2. **Andy’s Introduction**
   1. Andy explained that his company’s background is entertainment, in the live space.
   2. They found the opportunity to create a ticking system to be utilized by AndX and by their customers. They would also like to see security metrics for percentages going to artists and the venues.
   3. One of the primary goals is to limit the reselling of tickets and tier-based ticketing which could influence seating or levels, depending on the venue.
3. **Questions from students**
   1. What are the project expectations?

* Andy answered that they would like the product to be released by the end of the semester.
* Bro. Clements stated that the expectation is to have major workflows integrated (front-end and back-end)
* Richard mentioned that ideally the product should be deployed to be able to start testing it (show the design).
  1. Who is the best point of contact from the customer side?
* Richard can answer back-end design and Andy big picture questions.
* Meetings with customer should be perhaps once every month, but PM will have a direct line with to AndX. A possible bi-weekly meeting between leads, PM, and customer, but still to be determined.
  1. Is there some kind of priority list?
* Ensure API calls can be used by front-end, after reviewing the last semester product and documentation.
  1. How much of the front-end has been completed?
* Several items need to be integrated with the back end and others still need to be prototyped (team needs to review last semester’s notes)

1. **Meeting wrap-up and last items**
   1. Each member of the team (students) was invaded to introduce themselves.
   2. Richard Barton introduced himself.
   3. Bro. Clements reviewed the class agenda for the current and following week and focused on what each element of the assignments are required. (Class to review last semester MS team documents).
   4. Meeting adjourned.